FEASIBILITY STUDY

CHANGE DESCRIPTION

- Configure File : Earlier Username and Password were hardcoded for login. But now, Config file has been created that contains the credentials which is picked up by the Business Logic directly.
- Emailing : Email is generated every time a customer is registered.

Encryption And Decryption Of Password : Password has been encrypted and stored into database and is also encrypted when obtained from User for the purpose of matching and authenticating.

Time Stamp : Earlier, the names of the files were static. As for now, everytime a file is created the current Time Stamp is appended to the filename automatically.
- Graph : It is an independent module, that communicates directly with the data base.
- Error Log : Earlier the traceability for error was not done. As for now, every activity is traced in a file, to accommodate easy maintenance of the application.
- History Maintenance : It deals with handling old records in the database and maintaining a history table to store these records. It was achieved using the concept of Triggers.

IMPACTED FUNCTIONALITIES

Configure File : It was required to make slight changes to the Business Logic Login class.

Encryption And Decryption Of Password : Business logic for Login class was impacted.

Time Stamp : File logging logic has been impacted.
- Graph : Being implemented as an independent module, no other functionality was impacted.
- History Maintenance : Improper implementation of the Trigger concept in Oracle would hinder the insertion of new data into the database on running the application.

TOTAL EFFORTS

- Configure File : 1 hour was required.
- Emailing : 1 day.

- Encryption And Decryption Of Password : 1 day.
- Time Stamp : 4 hours.

- Graph : 3 hours.
- History Maintenance : 2 hours.

RISKS

- Configure File : There is a risk of deletion of the 'config.txt' file as once deleted, database connection cannot be established.
- Emailing : No risk factor.
- Encryption And Decryption Of Password : No risk factor
- Time Stamp : No risk factor.
- Error Log : Although there is no risk factor, traceability of the activities would not be possible.
- Graph : No risk factor.
- History Maintenance : Improper implementation leads to interruption in the normal functioning of the application.